AI ConneX — Full Cloud Architecture

SageMaker-Based ML Platform: Dataset Prep → Training → Deployment

Phase 1: Agentic Dataset Preparation   |   Phase 2: SageMaker Training & Deployment

Architecture Planning Document — Flowcharts, Sequence Diagrams & Data Flow Views

# 1. Executive Summary

This document lays out the full target cloud architecture for AI ConneX's ML platform, covering both delivery phases end to end: Phase 1 turns raw tenant data into a cleaned, validated, training-ready dataset with full lineage; Phase 2 trains, evaluates, registers, and deploys models through a SageMaker-managed MLOps workflow, exporting approved models for cloud inference and ONNX/WP500 packaging.

Every section below includes a flowchart, a sequence diagram, and a data-flow / architecture view — each rendered as an image and backed by its editable Mermaid source so the diagrams can be dropped into any Mermaid-compatible tool for further iteration.

## 1.1 Target Architecture Overview

Figure 1 — End-to-end flow from tenant UI through Phase 1 and Phase 2 to deployment.

flowchart TD A[Tenant User / UI] --> B[AI ConneX App Layer<br/>FastAPI + LangGraph orchestration] B --> C[S3 raw zone + Metadata DB] C --> D[Phase 1: Dataset Prep Pipeline] D --> E[S3 cleaned + validated + ready zone] E --> F[Phase 2: SageMaker Training Pipeline] F --> G[SageMaker Model Registry] G --> H[Cloud Endpoint / ONNX Export / WP500 Package]

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 1.2 Core Platform Choices

- AI ConneX (FastAPI + LangGraph): tenant login, dataset selection, job submission, review screens, and agent-triggered actions.

- Amazon S3: raw, cleaned, validated, and training-ready dataset versions, scoped per tenant.

- SageMaker Pipelines as the orchestration spine for ML jobs — preprocessing, training, evaluation, deployment, and lineage tracking in one managed workflow.

# 2. Phase 1 — Agentic Dataset Preparation

## 2.1 Goal

Turn raw tenant data into a cleaned, validated, training-ready dataset with full lineage and repeatability. This aligns directly with the "ML creation support agents" scope from the planning meeting.

## 2.2 Services

- FastAPI service for the AI ConneX backend.

- S3 buckets/prefixes organized by tenant and pipeline stage.

- Metadata DB (PostgreSQL/Aurora) for job status, dataset manifests, agent logs, and tenant scoping.

- LangGraph inside the app layer for agentic control of ambiguous steps.

- SageMaker Processing jobs for scalable cleaning/validation scripts once logic stabilizes — orchestrated directly by SageMaker Pipelines.

## 2.3 Storage Layout

- s3://ai-connex/{tenant_id}/raw/

- s3://ai-connex/{tenant_id}/cleaned/

- s3://ai-connex/{tenant_id}/validated/

- s3://ai-connex/{tenant_id}/ready/

- s3://ai-connex/{tenant_id}/manifests/

## 2.4 Agent Roster

- IngestAgent — pull from upload/DB/source and write raw snapshot.

- CleanAgent — missing values, duplicates, types, basic normalization.

- SchemaAgent — infer and validate structure.

- QualityAgent — null rates, outlier summary, range issues, target presence.

- DatasetClassifierAgent — tag time-series, batch process, telemetry, etc.

- AlgoRouterAgent — choose regression vs. anomaly (vs. forecasting) prep branch.

- Review/ExplanationAgent — LLM only, for explaining issues and suggesting fixes.

## 2.5 Phase 1 Agentic Flow — Flowchart

Figure 2 — Shared trunk, quality retry loop, routing, and algorithm-specific branches.

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 2.6 Phase 1 Execution — Sequence Diagram

Figure 3 — User submission through orchestration, agent execution, and review.

sequenceDiagram participant U as Tenant User participant API as AI ConneX (FastAPI) participant LG as LangGraph Orchestrator participant AG as Trunk/Routing Agents participant S3 participant DB as Metadata DB U->>API: submit dataset job API->>S3: write raw snapshot API->>DB: create job record API->>LG: trigger pipeline run LG->>AG: Ingest -> Clean -> Schema -> Quality AG-->>DB: update quality_report AG->>AG: retry loop if quality fails LG->>AG: Classify -> Route -> Branch prep AG->>S3: write cleaned/validated/ready data AG-->>DB: write training manifest LG-->>API: prep_status = READY API-->>U: show review page (accept/reject/re-run)

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 2.7 Phase 1 Data Flow Architecture

Figure 4 — Tenant-scoped S3 layout with metadata written alongside every stage.

flowchart LR SRC[Tenant Upload / Source DB] --> APP[FastAPI + LangGraph] APP --> RAW[s3://tenant/raw/] RAW --> CLEAN[s3://tenant/cleaned/] CLEAN --> VALID[s3://tenant/validated/] VALID --> READY[s3://tenant/ready/] READY --> MANI[s3://tenant/manifests/] APP -. metadata .-> DB[(Metadata DB)] RAW -. metadata .-> DB CLEAN -. metadata .-> DB VALID -. metadata .-> DB READY -. metadata .-> DB MANI --> P2[Phase 2 SageMaker Pipeline]

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 2.8 Execution Pattern

- User submits dataset job in AI ConneX.

- Backend stores metadata + raw file in S3.

- LangGraph runs the short-loop agent logic for decisions.

- Heavy deterministic transforms run in Python scripts, then move into SageMaker Processing jobs for scale.

- Final output is a training manifest containing: dataset URI, target column, feature schema, split strategy, algorithm family, quality score, and lineage pointers.

## 2.9 Phase 1 Deliverables

- Cleaned dataset.

- Validation report.

- Training-ready manifest.

- Tenant-scoped lineage trail.

- Human-review page in AI ConneX for accept/reject/re-run.

# 3. Phase 2 — SageMaker Training & Deployment

## 3.1 Goal

Train, evaluate, register, and deploy models in a repeatable cloud workflow, then export approved models for cloud inference and WP500/ONNX.

## 3.2 Services

- SageMaker Pipelines for orchestration — data prep, training, evaluation, model registration, deployment, and monitoring with built-in versioning and lineage.

- SageMaker Training Jobs for regression/anomaly models.

- SageMaker Model Registry for versioned approved models.

- SageMaker Endpoints for cloud inference.

- Optional Lambda/CodePipeline later for CI/CD and promotion to staging/prod.

## 3.3 Phase 2 Pipeline — Flowchart

Figure 5 — Nine-step training-to-monitoring pipeline with a retrain loop on rejection.

flowchart TD S1[1. Read training-ready manifest] --> S2[2. Train/val/test split] S2 --> S3s[3. Launch SageMaker Training Job] S3s --> S4[4. Evaluation step + metrics] S4 --> D{5. Meets threshold vs. baseline?} D -- Rejected --> S3s D -- Approved --> S6[6. Register in Model Registry] S6 --> S7[7. Deploy to staging endpoint] S7 --> S8[8. Export ONNX / WP500] S8 --> S9[9. Monitor inference & drift]

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 3.4 Phase 2 Execution — Sequence Diagram

Figure 6 — Pipeline trigger through training, registration, deployment, and export.

sequenceDiagram participant API as AI ConneX participant SMP as SageMaker Pipeline participant TJ as Training/Processing Job participant MR as Model Registry participant EP as SageMaker Endpoint participant EX as ONNX/WP500 Export API->>SMP: trigger pipeline (manifest URI) SMP->>TJ: run split + training job TJ-->>SMP: return metrics SMP->>SMP: compare vs threshold/baseline SMP->>MR: register approved model SMP->>EP: deploy to staging endpoint EP-->>API: endpoint ready for inference SMP->>EX: export artifact for ONNX/WP500 EX-->>API: packaged model delivered EP-->>SMP: monitoring/drift signal (later)

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 3.5 Phase 2 Data Flow Architecture

Figure 7 — Manifest through training/evaluation to registry, endpoint, export, and monitoring.

flowchart LR M[S3 ready/ + manifests] --> PR[SageMaker Processing split] PR --> TR[SageMaker Training Job] TR --> EV[Evaluation + metrics] EV --> REG[Model Registry] REG --> EP[SageMaker Endpoint staging] REG --> ONNX[ONNX export / WP500] EP --> MON[Monitoring & drift] MON -. retrain trigger .-> PR

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 3.6 Model Families to Start

- Regression.

- Anomaly detection.

These are the two algorithms prioritized in the planning meeting.

## 3.7 Outputs

- Cloud endpoint for inference.

- Versioned model package.

- Evaluation report.

- Registered model version.

- Export artifact for ONNX conversion.

# 4. Division of Responsibilities

Figure 8 — Layered ownership across the app, SageMaker, and storage layers.

flowchart TB subgraph L1[AI ConneX App Layer] A1[Tenant auth & roles] A2[Dataset upload/select] A3[Job submission] A4[Agent review UX] A5[Pipeline dashboards] A6[Manual approval gates] end subgraph L2[SageMaker Layer] B1[Processing jobs] B2[Training jobs] B3[Evaluation jobs] B4[Model Registry] B5[Endpoints] B6[Lineage & workflows] end subgraph L3[S3 + DB Layer] C1[Durable storage] C2[Versioned manifests] C3[Audit trail & metadata] end L1 -- job/manifest --> L2 L2 -- status/results --> L1 L2 -- read/write --> L3 L3 -- training-ready manifest --> L2

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

# 5. Why This Beats Pure Local or Pure EC2

- SageMaker Pipelines is serverless for orchestration and scales automatically — a core advantage over managing your own orchestration infrastructure.

- It integrates directly with training, processing, inference, and lineage tracking in one place.

- EC2 would mean manually building scheduling, retries, lineage, model registration, and deployment plumbing — exactly the undifferentiated work SageMaker removes.

# 6. Suggested Rollout

| Sprint | Focus |
| --- | --- |
| Sprint 1 | Set up S3 structure, tenant model, metadata DB. Build FastAPI backend. Implement local Python preprocessing scripts. Add LangGraph orchestration in app layer. Save cleaned outputs and manifests to S3. |
| Sprint 2 | Migrate heavy preprocessing to SageMaker Processing. Build first SageMaker Pipeline for regression. Train on one real industrial dataset. Store metrics and lineage. |
| Sprint 3 | Add Model Registry. Deploy cloud inference endpoint. Add anomaly detection branch. Add approval gate in AI ConneX. |
| Sprint 4 | Export approved model artifact for ONNX conversion. Package for WP500 pipeline. Add monitoring and retraining triggers. |

# 7. Final Stack

| Layer | Choice |
| --- | --- |
| Frontend/UI | AI ConneX web app |
| Backend/API | FastAPI |
| Agentic control | LangGraph |
| Data processing | Python, pandas, scikit-learn |
| Storage | Amazon S3 |
| Metadata | PostgreSQL/Aurora |
| ML orchestration | SageMaker Pipelines |
| Training/eval | SageMaker Training + Processing |
| Registry/deploy | SageMaker Model Registry + Endpoints |

This gives a full cloud architecture where Phase 1 prepares governed, tenant-scoped datasets and Phase 2 turns them into registered, deployable models through SageMaker-managed MLOps.

# 8. Agentic Architecture — Detailed Design

## 8.1 Top-Level Architecture

- Orchestrator: one master agent with a graph/workflow engine (LangGraph or equivalent).

- Stages: common preprocessing trunk (algorithm-agnostic) → dataset/domain routing → algorithm-specific branches (regression, anomaly, forecasting).

flowchart LR Raw[Raw dataset] --> IB[Ingest + basic clean] IB --> SQ[Schema + quality check] SQ --> DC[Dataset/domain classifier] DC --> AR[Algorithm router] AR --> AP[Algo-specific prep: reg/anom/forecast] AP --> TR[Training-ready dataset]

Mermaid source above — paste into any Mermaid renderer (mermaid.live, GitHub/GitLab markdown, VS Code Mermaid extension) to get an editable version of the diagram rendered on the previous page.

## 8.2 Agent Roles

### Shared trunk agents (always run)

- IngestAgent — pulls data from S3/DB/upload into a standard DataFrame.

- CleanAgent — missing values, duplicates, type coercion, basic outlier handling.

- SchemaAgent — infers types, validates columns against expected schema.

- QualityAgent — runs generic checks (null rates, distributions, ranges) and produces a quality report.

### Routing agents

- DatasetClassifierAgent — examines schema and metadata, tags dataset type (time-series, batch, sensor telemetry, etc.).

- AlgoRouterAgent — reads user intent + metadata, selects branch: regression vs. anomaly vs. forecasting.

### Branch agents

- RegressionPrepAgent — ensures target is continuous, encodes categorical features, handles scaling, splits train/val/test.

- AnomalyPrepAgent — builds normal-only baseline where required, handles label scarcity, sets thresholds/score interpretation metadata.

- ForecastPrepAgent — enforces temporal ordering, builds lag/window features, prevents label leakage (no future info in inputs).

## 8.3 Shared State Schema

A single "pipeline state" object is passed between agents:

- dataset_ref (S3 URI or DB query)

- df (in-memory handle, not serialized in API responses)

- metadata (columns, units, types)

- quality_report (issues found)

- domain_tags (e.g., {"type": "batch_process", "use_case": "autoclave_quality"})

- algo_choice (e.g., "regression")

- prep_status (enum: RAW, CLEANED, VALIDATED, ROUTED, READY)

Each agent reads state, mutates its piece, and returns updated state.

## 8.4 Orchestration Logic (LangGraph)

- Nodes: one per agent.

- Edges: RAW → IngestAgent → CleanAgent → SchemaAgent → QualityAgent.

  - From QualityAgent: if quality OK → DatasetClassifierAgent; if quality bad → loop back to CleanAgent with issue list.

  - From DatasetClassifierAgent → AlgoRouterAgent.

  - From AlgoRouterAgent → one of RegressionPrepAgent / AnomalyPrepAgent / ForecastPrepAgent.

  - From branch prep → state READY.

This gives deterministic flow, conditional retries, and an audit trail of decisions.

## 8.5 Keep Agents Rule-Based; LLM Only Where Needed

- Primary operations: pandas / numpy / scikit-learn preprocessing — fast and deterministic.

- LLM usage: summarizing quality reports, interpreting weird patterns (e.g., mixed units), generating human-readable explanations, proposing fixes when rules are insufficient.

Do not let the LLM be the pipeline — let it handle ambiguous cases and reporting.

## 8.6 Tenant-Aware Integration

- Every pipeline state carries tenant_id.

- All S3 paths and DB queries are scoped by tenant.

- Agents must never cross-tenant data — no shared DataFrame, no cross-tenant joins.

- Orchestrator enforces tenant isolation at the entry point.

## 8.7 Wire to SageMaker / Training

Final state prep_status = READY triggers creation of a training manifest containing:

- dataset location

- algo branch used

- feature/target schema

- splits

- quality report

This manifest is passed into a SageMaker training job for regression or anomaly detection, or an EC2-based trainer. ONNX/edge work starts after this training step.

## 8.8 Concrete Build Order

- Step 1: Implement IngestAgent + CleanAgent + SchemaAgent + QualityAgent with plain Python.

- Step 2: Implement DatasetClassifierAgent + AlgoRouterAgent (rule-based first).

- Step 3: Implement RegressionPrepAgent and AnomalyPrepAgent for one real use case (autoclave quality).

- Step 4: Wrap all agents in a LangGraph (or equivalent) graph and run end-to-end on one tenant dataset.

- Step 5: Add minimal LLM calls for quality-report explanation and ambiguous cleaning suggestions.

- Step 6: Emit a training manifest and hand it to a manual training script as a first integration.

- Step 7: Only after that, connect SageMaker / EC2 training and the ONNX export.

This is the agentic architecture needed now: shared trunk, routing layer, algorithm branches, orchestrated by a master agent in a graph engine, with strict tenant-aware state and clear handoff to training and ONNX.

# 9. References

- DataCamp — CrewAI vs LangGraph vs AutoGen: https://www.datacamp.com/tutorial/crewai-vs-langgraph-vs-autogen

- MDPI — journal article: https://www.mdpi.com/2673-2688/6/10/257

- Teradata — AI data pipeline insights: https://www.teradata.com/insights/ai-and-machine-learning/ai-data-pipeline

- lakeFS — Data preprocessing in machine learning: https://lakefs.io/blog/data-preprocessing-in-machine-learning/

- Learn with Neeraj — Agentic data pipeline architecture design: https://learnwithneeraj.com/ai-gen-ai/agentic-data-platform/agentic-data-pipeline-architecture-design